---

# Project Title

**An AI-Assisted Web Application for Epee Fencing Bout Analysis and Fencer Profiling**

---

# Project Summary

This project proposes the development of a **web-based system** for analysing uploaded **epee fencing bout videos**. The application will combine **multiple pre-trained AI models** with a user-assisted annotation workflow to support post-bout analysis for fencers and coaches. Rather than attempting fully automatic and highly reliable action recognition, the project will focus on a more realistic **AI-assisted approach**, where computer vision outputs are used to support event review, movement analysis, and performance profiling. This aligns well with the Artificial Intelligence project brief, which expects a working software system built around multiple pre-trained models applied to a clearly defined problem [1].

---

# Problem Statement

Video review is an important part of sports performance analysis, but in amateur fencing it is often informal, manual, and time-consuming. There is limited access to tools that allow fencers to structure their video analysis in a consistent way. This project addresses that problem by creating a web application that helps users review fencing bouts, record important events, and generate useful performance statistics and tactical summaries.

---

# Aim

To design and implement an **AI-assisted web application** that supports the analysis of uploaded epee fencing bout videos through a combination of computer vision, assisted annotation, and tactical profiling.

---

# Objectives

The project will aim to:

1. Develop a **web application** for uploading, reviewing, and analysing epee bout videos.

2. Integrate **multiple pre-trained AI models** to support video understanding, such as person detection, pose estimation, and language generation [1].

3. Provide an **assisted annotation interface** that allows users to confirm, correct, or add labels for important bout events.

4. Generate bout statistics and a simple **fencer profile** based on movement patterns, touch events, and contextual labels.

5. Evaluate the technical performance and practical usefulness of the system as a post-bout analysis tool.

---

# Target Users

- amateur epee fencers

- club-level coaches

- users carrying out self-review of fencing performance

---

# Proposed System

The proposed system is a **web app** in which users upload a fencing bout video and review it through an analysis interface. The system will process the video using pre-trained AI models, extract useful movement information, and present suggested events or visual cues for user review. The user can then confirm or manually annotate touch events and other relevant bout information. The final output will be presented in a dashboard containing bout statistics, distance analysis, and a simple tactical profile.

This project follows the AI brief’s emphasis on producing an **integrated software system**, rather than simply running isolated models [1].

---

# Core Features / MVP

## 1. Web Application

- video upload interface

- analysis/review page

- results dashboard

- basic backend for storing video metadata and annotations

## 2. AI-Assisted Video Processing

- use of a **person detection/tracking model**

- use of a **pose estimation model** to extract body keypoints and movement information

- possible use of a **language model** to generate written summaries [1]

## 3. Assisted Annotation

The user will be able to:

- review suggested moments in the bout  - The proposed system will highlight probable event segments in untrimmed fencing videos to support faster and more structured post-bout review.

- manually add or confirm touch events

- label actions or exchanges

- correct AI-generated suggestions where necessary

## 4. Touch/Event Logging

For each event, the system may record:

- timestamp

- scoring fencer

- action label

- rough piste location

- approximate or normalized distance

- optional notes

## 5. Bout Statistics and Profiling

The system will generate:

- estimated advances, retreats, and lunges

- movement tendencies

- scoring patterns

- rough tactical profile, such as aggressive, reactive, or distance-oriented

---

# Additional Features Discussed

## A. Normalized Distance Analysis

The system will estimate the distance between the two fencers over time and use a normalized representation to improve comparison across different videos. This can support:

- average engagement distance

- distance immediately before touches

- distance-change patterns during exchanges

## B. Piste Location of Events

The system may record or allow users to tag where an event took place on the piste, for example:

- defensive end

- middle

- attacking end

## C. Touch Timeline and Clip Review

Users will be able to review important moments as structured events within the bout timeline.

## D. AI-Generated Summary

A language model may be used to generate a short written summary of the bout or the fencer’s tactical tendencies [1].

---

# Manual Annotation as a Design Choice

A key part of the project is that it does **not depend entirely on full automation**. Since reliable fencing-specific action recognition from ordinary video is technically difficult, the system will include a **manual annotation workflow**. This allows users to confirm or enter labels such as:

- touch scored

- which fencer scored

- action type

- piste location

- distance category

- optional body area hit

This makes the system more realistic, usable, and robust if the computer vision components are imperfect.

---

# AI Models and Technical Direction

A suitable technical approach would be to combine at least three pre-trained models, for example:

1. **Person detection/tracking model**

to locate and follow the two fencers

2. **Pose estimation model**

to estimate body position and movement over time

3. **Language model**

to generate a written bout summary or profile feedback

This is important because the AI brief requires a system built around **at least three pre-trained models**, ideally operating across different data types or functions [1].

---

# Scope and Constraints

To keep the project achievable, the scope will be limited to:

- **epee only**

- uploaded videos rather than real-time analysis

- likely a **single-camera view**

- a small and realistic set of detectable events

- AI-assisted analysis rather than fully automatic decision-making

---

# Features That Are Out of Scope or High Risk

The following are considered too difficult to promise as core functionality:

- fully automatic recognition of all fencing actions

- reliable automatic body-part hit detection

- accurate blade-tip tracking

- referee-level automatic scoring

These may be mentioned as exploratory or stretch features, but should not form the core of the project.

---

# Stretch Goals

If development goes well, the following may be added:

- AI-suggested action detection for simple events such as advance, retreat, or lunge

- automatic suggestions of likely touch moments

- movement visualisations such as overlays, trajectories, or heatmaps

- optional manual tagging of body area hit

- experimental blade or tip highlighting

---

# Evaluation

The project can be evaluated in two main ways:

## Technical Evaluation

- how well the selected models operate on fencing video

- whether event suggestions and extracted movement data are usable

- comparison of AI suggestions against manual annotation on a small test set

## Usability Evaluation

- whether users find the annotation and dashboard features useful

- whether the application supports meaningful post-bout review

- feedback from a small number of target users, if available

This matches the AI project brief’s emphasis on testing models, making evidence-based choices, and delivering a working system with a clear goal [1].

---

# Why This Project Is Suitable

This project is appropriate for a BSc final-year project because it:

- solves a clear, niche, real-world problem

- produces a complete software solution in the form of a web application

- uses multiple pre-trained AI models in a realistic and integrated way [1]

- remains technically challenging but achievable if scoped carefully

- allows both technical evaluation and user-focused evaluation

---

# Short Pitch Version

This project will develop an **AI-assisted web application for epee fencing bout analysis**. Users will upload bout videos, and the system will use pre-trained AI models for person detection, pose estimation, and language generation to support post-bout review [1]. Rather than relying on unrealistic fully automatic action recognition, the application will use assisted annotation and manual verification to record touches, movement events, piste location, and distance context. It will then generate bout statistics, normalized distance analysis, and a simple tactical profile through a web-based dashboard. The final outcome will be a realistic and usable analysis tool for amateur fencers and coaches.

---

If you want, I can next turn this into either:

1. a **1-minute video pitch script**, or

2. a **proposal form version** with sections like background, aim, objectives, methods, and evaluation.